Project Timeline for sme100nigria.com website

|  |  |
| --- | --- |
| Description | Date |
| User Interface and Experience | 29/10/2015 - 02/11/2015 |
| Website Dashboard | 03/11/2015 - 04/11/2015 |
| Backend | 06/11/2015 - 08/11/2015 |
| Testing and validating | 08/11/2015 - 10/11/2015 |

**User Interface and Experience**

Create the interface using the sketch Tobi and I came up with as a guide. Take optimal user experience into cognizance.

\* Also take design cues from enterprise54.com

Build SME100 homepage with static content for a start.

Adapt for mobile - Make responsive.

Head to sme100nigeria.com for the content of the other pages

**Website Dashboard**

Build dashboard to control sections of the interface.

Website Backend

Integrate website functionalities and routing.

Validating user inputs

Querying database and fetching results for user queries.

Testing and validating

Checking the functionality against user requirements

Testing for errors and fixing broken links